Team Name: Shock in Awe

Date of Submission: 10/17

Meeting Date & Time: Thursday 10/14, 5:30PM

Meeting Location: Discord Call

Meeting Duration: ~45 minutes

|  |  |  |
| --- | --- | --- |
| Team Members | X = Present | Notes |
| Kian | X |  |
| Hector | X |  |
| David | X |  |
| Vladimir | X |  |
|  |  |  |

**Progress:**

All team members spent time learning Swift from Code Academy’s courses, the courses also include basic and intermediate level app development.

(10/7) The team also worked on individual slides and met to prepare the midterm presentation on the previous week. No minutes were due, but a team meeting was still held to practice and prepare for the presentation.

What other schools do we reach out to?

**Due This Week:**

Team minutes

Individual Journal

(Next Week) Technical Project Specifications

**Team meeting topics:**

Get With Schools for Partnership – this or next week

* Still waiting for Renwick and Goddard to reply to our emails.
* David will send a follow up email to make sure we remain in contact

Notes from midterm report:

* Might not need all security features from first design
* Instead, create a steady stream of all information
  + All users see all information
* Do we need a server?
  + Option to user RasPi4
* Do we need something on the Bus for GPS?
  + Can we just use the app?
  + If we use the app, we need a specific service for bus drivers
* Number of buses per school changes every day
  + How do we automate the discrepancy between buses used per day?
  + Something to talk about with school/sponsor
* Need to meet with school/sponsor to discuss specifications/needs, but as of yet, no school has responded to our requests to meet.
* Technical Project Specifications
  + Standards: Vladimir
  + Constraints: Kian
  + Specifications: Hector
  + Product Definition: David
* Next week is a work week, so meet during normal class time (around 9:30AM) to work on the project

Project Tracking (current work): Assignments and activities are to be tracked until completed.

|  |  |  |  |
| --- | --- | --- | --- |
| Team Member | Assignment | Due Date | % Complete |
| Kian | Complete CodeAcademy’s Swift Course | 10/7 | 100 |
| Hector | Complete CodeAcademy’s Swift Course | 10/7 | 100 |
| Vladimir | Complete CodeAcademy’s Swift Course | 10/7 | 100 |
| David | Complete CodeAcademy’s Swift Course  -completed through linkedIn | 10/7 | 100 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Plan (future work):

|  |  |
| --- | --- |
| Assignment | Due Date |
| Turn in weekly team minutes (Kian) | 10/17 |
| Hector and David reaching out to Schools | NULL |
| Team apple development license? | NULL |
| Individual journal (All) | 10/17 |
| Project Technical Specifications (All) | 10/24 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Issues:

Include the schedule for the next meeting:

Meeting Date & Time: The following Thursday, 10/21, 5:30 PM

Meeting Location: Discord Call/RSC